AI Treasury & Cash Flow Platform

Engineering Execution Guide with Treasury Rules Engine and Copy-Ready Prompts

Purpose: turn approved founder decisions into Cursor-ready engineering instructions.

# 1. How this document should be used

Store this document in the project repository under /docs as the engineering guide.

Convert the Treasury Rules Engine section into /docs/treasury-rules-engine.md once the repository is created.

Use the copy-ready prompts phase-by-phase in Cursor. Do not paste the whole document at once.

Engineering must follow the approved MVP scope: treasury intelligence first, ERP expansion later.

Every financial calculation must be tested against simple known examples before moving to the next module.

# 2. Approved MVP Strategy Summary

| Area | Approved Decision |
| --- | --- |
| Positioning | AI Cash Flow & Treasury Platform for SMEs |
| Primary users | SME founders, finance managers, virtual CFOs, insolvency and restructuring professionals |
| Industries | Construction, consulting, trade/service businesses, insolvency/bankruptcy firms, professional services |
| Input method | Strict CSV/Excel templates and manual adjustments |
| Forecast type | 13-week weekly cash forecast |
| Architecture | Monolith MVP with separate actuals and forecast layers |
| AI tone | Conversational executive-style CFO assistant with practical recommendations |
| Languages | Localization-ready from day one: English now, Russian/French/Arabic later |
| Post-MVP must-add items | Xero, QuickBooks, live bank feeds, smart mapping, advanced forecasting, low-code builder |

# 3. Repository documentation structure to create

/docs /product prd.md mvp-scope.md roadmap-post-mvp.md /finance-logic treasury-rules-engine.md kpi-dictionary.md scenario-rules.md ai-cfo-tone-guide.md /engineering architecture-decisions.md database-schema.md api-spec.md testing-plan.md /data-templates trial-balance-template.md ar-ageing-template.md ap-ageing-template.md bank-balances-template.md budget-template.md /ai system-prompts.md ai-safety-and-validation.md

# 4. Treasury Rules Engine - approved financial brain

| Rule Area | Approved Rule |
| --- | --- |
| Forecasting model | Simple cash movement model: Opening Cash + Inflows - Outflows = Closing Cash |
| AR collections | Weighted collection model: 70% in 30 days, 20% in 60 days, 10% delayed beyond 90 days |
| AP payments | Priority-based model: payroll, tax, critical suppliers, flexible suppliers, non-essential suppliers |
| Cash runway | Cash divided by weekly net burn |
| Liquidity scoring | >16 weeks healthy; 8-16 moderate; 4-8 high; <4 critical |
| Granularity | Weekly only, 13-week rolling forecast |
| AI alerts | Rule-based alerts for runway, negative cash, delayed collections, liquidity stress |
| Scenarios | Manual sliders for revenue decline, payroll increase, receivable delays, expense growth |

# 5. Missing areas now incorporated into engineering phase

| Missing/Added Area | How it is handled |
| --- | --- |
| Treasury Rules Engine | Must become backend services, dashboard metrics, AI context, tests. |
| KPI Dictionary | Defines formulas for runway, burn, working capital, collection days, payables days, forecast accuracy. |
| CSV Template Specifications | Strict templates drive the upload center and validation engine. |
| Demo Dataset | Realistic SME data needed for testing, demos and AI output validation. |
| AI CFO Tone Guide | Defines calm, strategic, practical and executive-friendly AI responses. |
| Scenario Rules | Defines how sliders change forecast assumptions and dashboard outcomes. |
| Validation and QA | Financial logic must be tested with known expected results. |
| Documentation-as-Code | Important docs should live inside GitHub under /docs. |
| Localization | All UI strings should use translation keys rather than hardcoded labels. |
| Post-MVP Integration Hooks | Architecture should leave room for Xero, QuickBooks and bank feeds later. |

# 6. Engineering build order and exact prompts

### Step 1 - Create repository documentation structure

Platform: Cursor

Create the /docs folder structure for the AI Treasury & Cash Flow Platform. Create markdown files for: - /docs/product/prd.md - /docs/product/mvp-scope.md - /docs/product/roadmap-post-mvp.md - /docs/finance-logic/treasury-rules-engine.md - /docs/finance-logic/kpi-dictionary.md - /docs/finance-logic/scenario-rules.md - /docs/finance-logic/ai-cfo-tone-guide.md - /docs/engineering/architecture-decisions.md - /docs/engineering/database-schema.md - /docs/engineering/api-spec.md - /docs/engineering/testing-plan.md - /docs/data-templates/trial-balance-template.md - /docs/data-templates/ar-ageing-template.md - /docs/data-templates/ap-ageing-template.md - /docs/data-templates/bank-balances-template.md - /docs/data-templates/budget-template.md - /docs/ai/system-prompts.md - /docs/ai/ai-safety-and-validation.md Populate each file with clear headings, placeholders and implementation notes. Keep the documentation concise and developer-friendly.

### Step 2 - Create monorepo foundation

Platform: Cursor

Create a production-grade SaaS monorepo project for an AI Treasury & Cash Flow platform. Tech stack: - Next.js frontend - NestJS backend - PostgreSQL - Prisma ORM - TailwindCSS - Shadcn UI - Clerk authentication - TypeScript everywhere Requirements: - frontend and backend folders - shared types folder - docs folder - Docker support - environment variable setup - linting and formatting - scalable folder structure - GitHub-ready structure Architecture principles: - monolith MVP - separate actual accounting layer from forecast layer - localization-ready UI - treasury-first product logic - post-MVP support for Xero, QuickBooks and bank feeds.

### Step 3 - Implement Treasury Rules Engine documentation

Platform: Cursor

Create /docs/finance-logic/treasury-rules-engine.md using these approved rules: 1. Forecast model: Opening Cash + Forecast Inflows - Forecast Outflows = Closing Cash. 2. AR collection assumptions: - 70% collected within 30 days - 20% collected within 60 days - 10% delayed beyond 90 days 3. AP payment priority: - payroll - tax - critical suppliers - flexible suppliers - non-essential suppliers 4. Runway: Cash divided by weekly net burn. 5. Liquidity score: - >16 weeks runway = Healthy - 8 to 16 weeks = Moderate - 4 to 8 weeks = High Risk - <4 weeks = Critical Risk 6. Forecast granularity: 13-week weekly rolling forecast only. 7. Alerts: Rule-based runway, negative cash, delayed collection and liquidity stress alerts. 8. Scenario variables: Revenue decline, payroll increase, receivable delays and expense growth. Also include engineering notes, test examples and edge cases.

### Step 4 - Build core Prisma schema

Platform: Cursor

Create the initial Prisma schema for the AI Treasury & Cash Flow Platform. Core tables: - Company - UserProfile - Role - ChartOfAccount - JournalEntry - JournalLine - BankAccount - CashMovement - CashForecast - ForecastLine - Budget - BudgetLine - Receivable - Payable - UploadBatch - UploadError - AiLog - AiInsight - Scenario - ScenarioLine - AuditLog Requirements: - tenant/company isolation - timestamps - createdBy/updatedBy fields where relevant - soft delete support where appropriate - indexes for companyId, dates, accountId, status - separate actual accounting data from forecast and scenario data - fields needed for future Xero, QuickBooks and bank feed external IDs.

### Step 5 - Build KPI dictionary and calculation services

Platform: Cursor

Create /docs/finance-logic/kpi-dictionary.md and backend KPI calculation service. MVP KPIs: - Current cash - 13-week forecast closing cash - Weekly net burn - Cash runway - Liquidity risk score - Overdue receivables - Upcoming payables - Budget variance - Forecast variance - Collection days - Payables days For each KPI include: - definition - formula - input tables - output format - edge cases - unit test example. Then implement a backend TreasuryKpiService with typed methods for these calculations.

### Step 6 - Build strict CSV template specifications

Platform: Cursor

Create strict CSV template documentation and validation schemas for MVP uploads. Templates: 1. Trial Balance Columns: Period, Account Code, Account Name, Account Type, Debit, Credit 2. AR Ageing Columns: Customer Name, Invoice Number, Invoice Date, Due Date, Outstanding Amount, Currency 3. AP Ageing Columns: Supplier Name, Bill Number, Bill Date, Due Date, Outstanding Amount, Supplier Priority, Currency 4. Bank Balances Columns: Bank Account Name, Account Number Masked, Currency, Balance Date, Current Balance 5. Budget Columns: Period, Category, Account Code, Budget Amount, Budget Type Requirements: - generate documentation in /docs/data-templates - create backend validation schemas - create sample CSV files under /samples - define validation errors clearly - reject invalid uploads with user-friendly messages.

### Step 7 - Build upload center

Platform: Cursor

Build the financial data upload center. Supported uploads: - trial balance CSV - AR ageing CSV - AP ageing CSV - bank balances CSV - budget CSV Requirements: - template download buttons - file upload UI - validation before import - preview before import - clear error report - upload batch history - audit logging - company isolation - store parsed data in correct tables Use Shadcn UI and a clean executive SaaS layout.

### Step 8 - Build Treasury Rules Engine service

Platform: Cursor

Implement the Treasury Rules Engine as backend services. Approved MVP rules: - simple cash movement forecasting - weighted AR collections: 70% in 30 days, 20% in 60 days, 10% delayed beyond 90 days - AP payment priority categories - simple runway calculation: cash / weekly net burn - liquidity scoring thresholds: healthy, moderate, high, critical - 13-week weekly forecast only - rule-based alerts - manual scenario variables Generate: - TreasuryRulesService - ForecastCalculationService - LiquidityRiskService - AlertRulesService - unit tests with known examples - API endpoints to retrieve rules and calculated outputs.

### Step 9 - Build 13-week forecast engine

Platform: Cursor

Build the 13-week cash forecasting engine. Inputs: - bank balances - receivables - payables - budget lines - manual adjustments - scenario assumptions Output per week: - opening cash - forecast inflows - forecast outflows - closing cash - liquidity status - major drivers Requirements: - rolling 13-week structure - separate baseline forecast from scenarios - store results in CashForecast and ForecastLine tables - support recalculation after uploads - include unit tests and integration tests.

### Step 10 - Build liquidity risk and alert engine

Platform: Cursor

Build liquidity risk and alert engine. Rules: - >16 weeks runway = Healthy - 8 to 16 weeks = Moderate - 4 to 8 weeks = High Risk - <4 weeks = Critical Risk - any projected negative cash balance triggers Critical Alert - overdue receivables above threshold triggers Collection Alert - large upcoming payables trigger Obligation Alert Generate: - LiquidityRiskService - AlertService - database persistence for alerts - dashboard API - tests for every threshold.

### Step 11 - Build budget vs actual engine

Platform: Cursor

Build budget vs actual engine. Requirements: - compare uploaded budget lines to actual trial balance results - calculate variance amount and variance percentage - support revenue, payroll, expenses, capex and loan repayments categories - show monthly and current period comparison - feed variance results into AI CFO commentary - include dashboard API and unit tests.

### Step 12 - Build scenario modelling engine

Platform: Cursor

Build scenario modelling engine. Scenario variables: - revenue decline percentage - payroll increase percentage - receivable delay days - expense growth percentage Requirements: - scenario records stored separately from baseline forecast - sliders in frontend - dynamic recalculation - compare baseline vs scenario - update liquidity risk score - generate AI commentary for scenario impact - include test cases.

### Step 13 - Build executive treasury dashboard

Platform: Cursor

Build executive-style treasury dashboard. Dashboard sections: - current cash - 13-week forecast closing cash - cash runway - liquidity score - weekly forecast chart - overdue receivables - upcoming obligations - budget vs actual summary - AI CFO insights - scenario summary Requirements: - clean executive SaaS design - minimal navigation - Shadcn UI components - responsive layout - localization keys for all labels - drilldown-ready cards.

### Step 14 - Build AI CFO assistant system prompts

Platform: Cursor

Create /docs/ai/system-prompts.md and implement AI CFO assistant prompt architecture. AI personality: - calm - strategic - practical - executive-friendly - clear for SME users AI functions: - explain cash flow movements - identify liquidity risks - explain budget variances - comment on scenarios - recommend practical actions - avoid overclaiming certainty Use treasury context: - 13-week forecast - liquidity score - budget variances - AR/AP movements - runway thresholds - scenario assumptions Implement secure OpenAI API integration with audit logging and multilingual-ready response handling.

### Step 15 - Build localization support

Platform: Cursor

Implement localization-ready architecture. Requirements: - default language: English - future support: Russian, French, Arabic - no hardcoded UI strings - translation JSON files - language selector in settings - locale-aware date, number and currency formatting - support right-to-left layout readiness for Arabic later - include tests or lint checks to avoid hardcoded strings in major UI components.

### Step 16 - Build testing framework

Platform: Cursor

Build comprehensive testing framework for treasury MVP. Test areas: - upload validation - Prisma schema relationships - weighted AR collection forecasting - AP priority payment logic - runway calculation - liquidity threshold classification - 13-week forecast outputs - budget vs actual calculations - scenario recalculation - AI prompt assembly - RBAC and tenant isolation Include unit tests, integration tests and test fixtures based on sample SME datasets.

### Step 17 - Build demo datasets

Platform: Cursor

Create realistic demo datasets under /samples/demo-data. Create four demo companies: 1. Construction contractor 2. Consulting firm 3. Professional services firm 4. Distressed SME for restructuring analysis For each provide: - trial balance CSV - AR ageing CSV - AP ageing CSV - bank balances CSV - budget CSV - expected forecast output notes Data should be realistic, internally consistent and useful for dashboard demos.

### Step 18 - Build deployment readiness

Platform: Cursor

Prepare the MVP for deployment. Requirements: - Vercel frontend configuration - Railway or Supabase backend/database configuration - environment variable documentation - CI/CD GitHub Actions - database migration process - seed/demo data script - error logging - backup notes - security headers - production checklist in /docs/engineering/deployment-checklist.md.

# 7. Acceptance criteria before calling MVP beta-ready

User can sign in and access only their company data.

User can download CSV templates and upload valid files.

Invalid uploads generate clear validation errors.

System produces a 13-week weekly cash forecast from uploaded data.

Dashboard shows current cash, forecast cash, runway and liquidity status.

Budget vs actual comparison works from uploaded budget and actual data.

Scenario sliders recalculate forecast and liquidity status.

AI CFO assistant explains cash movement, liquidity risk and scenario impact using approved tone.

All UI labels are localization-ready.

Treasury formulas have unit tests with known expected outputs.

Post-MVP integration hooks are documented for Xero, QuickBooks and bank feeds.

# 8. Post-MVP items that must be preserved in architecture

Direct Xero integration.

QuickBooks integration.

Live bank feeds and bank account aggregation.

AI smart column mapping for uploaded files.

Automated actuals refresh from accounting systems.

Real-time liquidity monitoring.

Debt covenant tracking.

Payment scheduling optimisation.

Advanced driver-based forecasting.

Low-code custom workflow builder.

Inventory, procurement and CRM modules later.

# 9. Immediate next action when laptop is available

Start with Step 1: create the repository documentation structure in Cursor. Then move to Step 2 only after the docs folder is created and committed to GitHub.